# RCA: Duplicate Postpaid Billing Cycle Run (INC-2026-0163)

Document ID: RCA_INC_2026_0163

Category: C04 — Billing & Invoices

Department: Billing

Customer Scope: all

Version: 1.0    Last Updated: 2026-08-08    Source Authority: Internal Knowledge Base

# Incident Reference

INC-2026-0163

# Problem Statement

Approximately 12,000 postpaid customers were billed twice for the June cycle due to a duplicate batch-job execution.

# Root Cause

A scheduler configuration change inadvertently left the previous month's billing job trigger active alongside the new one, causing the batch to fire twice for the same cycle.

# Contributing Factors

- Scheduler change was not validated against a full pre-production dry run covering trigger de-duplication.

- Automated reconciliation alerting caught the issue only after the second run completed, not before.

# Corrective Actions

- Add a pre-execution duplicate-trigger check to the billing batch framework (target: 30 days).

- Introduce a mandatory dry-run validation gate for all scheduler configuration changes affecting billing (target: 45 days).

- Add a pre-completion alert threshold so duplicate runs are caught before charges are finalised, not only after.

# Status

Action 1 completed; Actions 2-3 in progress; owner: Billing Engineering team.